## Slide 1
DISCOVER . LEARN . EMPOWER
Lecture1.3.2:models of agile
APEX INSTITUTE OF TECHNOLOGY
DEPARTMENT OF COMPUTER SCIENCE & ENGINEERING
Agile Practices (22CSH-292)
Faculty: Mamta Sharma(E15565)

## Slide 2: Learning Outcome of this lecture
CO1 | Understand the Agile Methodology and comparing various other software development models with agile.
CO2 | Examine Scrum and test driven development
CO3 | Apply the various tools available to agile teams to facilitate the project
CO4 | Analyze the method to improve results for a specific circumstance
CO5 | Evaluate likely successes and formulate plans to manage likely risks or problems

## Slide 3: Learning Outcome of this lecture
T
Unit | Name | Outcome
I | Understanding common Agile Practices in DevOps | Introduction to Product Management, Product Design and Requirement gathering, Product Design Challenges, UX Design, Product Development Methodologies, Product Marketing and Presentation, Traditional Software Development Methodologies, Problem/issues with traditional approach, Agile Development, Agile Manifesto, Scrum Model, Agile Estimations and Planning, Soft skills in agile
CO 1 Apply the Agile Methodology and comparing various other software development models with agile |  | 

## Slide 4: Outline
V-Model
How does V-Model work
Advantages of V-Model
Disadvantages of V-Model
What is Agile Methodology
Advantages of Agile Methodology
Disadvantages of Agile Methodology

## Slide 5: V-Model
V-Model also referred to as the Verification and Validation Model. In this, each phase of SDLC must complete before the next phase starts. It follows a sequential design process same as the waterfall model. Testing of the device is planned in parallel with a corresponding stage of development.

## Slide 6: How does V-Model work
There are the various phases of Validation Phase of V-model:
Unit Testing: In the V-Model, Unit Test Plans (UTPs) are developed during the module design phase. These UTPs are executed to eliminate errors at code level or unit level. A unit is the smallest entity which can independently exist, e.g., a program module. Unit testing verifies that the smallest entity can function correctly when isolated from the rest of the codes/ units.
Integration Testing: Integration Test Plans are developed during the Architectural Design Phase. These tests verify that groups created and tested independently can coexist and communicate among themselves.
System Testing: System Tests Plans are developed during System Design Phase. Unlike Unit and Integration Test Plans, System Tests Plans are composed by the client?s business team. System Test ensures that expectations from an application developer are met.
Acceptance Testing: Acceptance testing is related to the business requirement analysis part. It includes testing the software product in user atmosphere. Acceptance tests reveal the compatibility problems with the different systems, which is available within the user atmosphere. It conjointly discovers the non-functional problems like load and performance defects within the real user atmosphere.

## Slide 7: Advantages of V-Model
Easy to Understand.
Testing Methods like planning, test designing happens well before coding.
This saves a lot of time. Hence a higher chance of success over the waterfall model.
Avoids the downward flow of the defects.
Works well for small plans where requirements are easily understood.

## Slide 8: Disadvantages of V-Model
Very rigid and least flexible.
Not a good for a complex project.
Software is developed during the implementation stage, so no early prototypes of the software are produced.
If any changes happen in the midway, then the test documents along with the required documents, has to be updated.

## Slide 9: What is Agile Methodology?
Agile is an umbrella term for best practices as laid out in the Agile Manifesto. It is a set of principles and values emphasizing collaboration, adaptability to change, and self-organizing teams. It is a recognition that the same methods will not apply to every situation, and an ability to respond agilely to both uncertainty and change. Agile, according to the Agile Alliance, at its core is a guiding mindset for how to deal with unpredictability:
Face uncertainty unflinchingly.
Determine a possible solution and give it a go.
Get feedback.
Adjust accordingly.

## Slide 10: Advantages of Agile Methodology
Enhanced Quality - Firstly, since the integration of testing happens during the cycle, there are regular checkups to see that the product is working during the development. Therefore, it enables the Product Owner to make changes as and when needed.
Better Customer Experience - Secondly, there is continuous interaction between stakeholders and the team during the entire Agile process. It enables the team to understand the client's vision and produce high-quality products. It, in turn, helps in gaining customer's trust and increased satisfaction.
Transparency - Thirdly, the entire project in Agile methodology involves regular client meetings, and all the other details are transparently available to all the team members.
Early & Predictable Delivery - In addition to the above, since sprints occur on a fixed schedule (1- 4 weeks), it's easy to predict the timing of project completion and can save on costs too. Therefore, the product owner can review the deliverable as early as within three weeks, and he can provide feedback if something has not gone according to his expectations.
Ease of doing transactions - Moreover, Scrum methodologies allow for flexible adaptation to the changing customer requirements. A continuous reprioritization happens by refining the Product Backlog and adapting to the new customer needs.
Continuous Engagement - Finally, the Iterative nature of Agile methodology implies that the features are delivered incrementally. It happens by continuously keeping the team and resources engaged in what they are best.

## Slide 11: Disadvantages of Agile Methodology
Less predictable. The flexibility at the core of the Agile method also means a much lower degree of predictability. It can be much more difficult to accurately estimate the time necessary or quantify the resources and efforts required to complete a project. Many teams fear this uncertainty, and that fear can lead to frustration and poor decision-making.
More time and commitment. Communication and collaboration is great, but that constant interaction takes more time and energy for everyone involved.
Greater demands on developers and clients. Commitment from everyone involved is required for Agile Methodology to be effective. Anyone who isn’t on board can negatively impact the quality of a project.
Lack of necessary documentation. Because tasks are often completed just in time for development under the Agile Method, documentation tends to be less thorough, which can lead to misunderstanding and difficulties down the road.

## Slide 12: Text Books and Reference Books
T1 Agile Project Management with Kanban - Book by Eric Brechner
T2 Agile Foundations: Principles, Practices and Frameworks – Peter Measey
Reference Books:
1 Agile Project Management with Kanban Eric Brechner 2nd Microsoft Press 2021
2 Agile Foundations Peter Measey(4th BCS,) The Chartered Institute for IT 2015

## Slide 13: References
https://www.mygreatlearning.com/blog/importance-of-design-thinking/
https://www.interaction-design.org/literature/article/5-stages-in-the-design-thinking-process
https://en.wikipedia.org/wiki/Design_thinking

## Slide 14
THANK YOU
For queries
Email: mamta.e15565@cumail.in