## Slide 1
DISCOVER . LEARN . EMPOWER
Lecture 1.2: product design Development
APEX INSTITUTE OF TECHNOLOGY
DEPARTMENT OF COMPUTER SCIENCE & ENGINEERING
Agile Practices (22CSH-292)
Faculty: Mamta Sharma(E15565)

## Slide 2: Learning Outcome of this lecture
CO1 | Understand the Agile Methodology and comparing various other software development models with agile.
CO2 | Examine Scrum and test driven development
CO3 | Apply the various tools available to agile teams to facilitate the project
CO4 | Analyze the method to improve results for a specific circumstance
CO5 | Evaluate likely successes and formulate plans to manage likely risks or problems

## Slide 3: Learning Outcome of this lecture
T
Unit | Name | Outcome
I | Understanding common Agile Practices in DevOps | Introduction to Product Management, Product Design and Requirement gathering, Product Design Challenges, UX Design, Product Development Methodologies, Product Marketing and Presentation, Traditional Software Development Methodologies, Problem/issues with traditional approach, Agile Development, Agile Manifesto, Scrum Model, Agile Estimations and Planning, Soft skills in agile
CO 1 Apply the Agile Methodology and comparing various other software development models with agile |  | 

## Slide 4: Agile Project Management
**Agile Principles**: Agile estimation and planning are rooted in the core principles of Agile project management, emphasizing flexibility, collaboration, and responsiveness to change.
**Iterative Development**: Agile estimation supports iterative development, allowing for continuous improvement and adaptation to evolving project requirements.
**Customer Collaboration**: Agile estimation involves close collaboration with customers to understand their needs and deliver value-driven solutions.

## Slide 5: Estimation Techniques
**Relative Sizing**: Agile estimation techniques such as Planning Poker and Story Points enable teams to use relative sizing to estimate the effort and complexity of user stories.
**Velocity Tracking**: Velocity tracking helps teams measure their capacity and predict the amount of work they can complete in each iteration, facilitating better planning and forecasting.
**Probabilistic Forecasting**: Agile estimation involves probabilistic forecasting to account for uncertainty and variability in project delivery, enhancing predictability and risk management.

## Slide 6: SWOT Analysis
Strengths**: Agile estimation empowers teams to adapt to changing requirements and deliver incremental value, fostering customer satisfaction and project success.
**Weaknesses**: Over-reliance on historical data for estimation may lead to inaccuracies, especially in complex and innovative projects.
**Opportunities**: Agile estimation presents opportunities for continuous improvement, fostering a culture of learning and adaptability within the team.
**Threats**: Inaccurate estimation may lead to project delays, cost overruns, and diminished stakeholder trust, impacting project outcomes.

## Slide 7: Agile Planning
**Adaptive Planning**: Agile planning emphasizes adaptability and responsiveness to change, enabling teams to adjust their plans based on evolving priorities and feedback.
**Incremental Delivery**: Agile planning focuses on incremental delivery, allowing teams to deliver value early and frequently, mitigating risks and maximizing customer satisfaction.
**Collaborative Planning**: Agile planning involves collaborative sessions such as Sprint Planning and Release Planning, fostering alignment and shared understanding among team members.

## Slide 8: Release Planning
**Product Roadmap**: Release planning involves creating a product roadmap that outlines the high-level features and delivery milestones, providing a strategic view of the project.
**Feature Prioritization**: Teams use feature prioritization techniques such as MoSCoW (Must have, Should have, Could have, Won't have) to align on the most critical features for each release.
**Risk Assessment**: Release planning includes risk assessment to identify potential obstacles and dependencies, enabling proactive risk mitigation strategies.

## Slide 9: Text Books and Reference Books
T1 Agile Project Management with Kanban - Book by Eric Brechner
T2 Agile Foundations: Principles, Practices and Frameworks – Peter Measey
Reference Books:
1 Agile Project Management with Kanban Eric Brechner 2nd Microsoft Press 2021
2 Agile Foundations Peter Measey(4th BCS,) The Chartered Institute for IT 2015

## Slide 10: References
https://www.mygreatlearning.com/blog/importance-of-design-thinking/
https://www.interaction-design.org/literature/article/5-stages-in-the-design-thinking-process

## Slide 11
THANK YOU
For queries
Email: mamta.e15565 @cumail.in